**Time Sheet:**

|  |  |  |
| --- | --- | --- |
| Documentation | Estimated time: | Time Worked |
| Brainstorm | 1 | 0,50 |
| Time Sheet | 0,10 | 0,05 |
| Storyboard | 1 | 1 |
| Style Guide | 1 | 0,50 |
|  |  |  |
| Presentation | 1 | 0,50 |
|  |  |  |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| Development (script) | Estimated time: | Time Worked |
| Movement | 1 | 0,50 |
| Pickup | 0,30 | 0,50 |
| Conversation | 2 | 4,50 |
| Inventory | 0,40 | 0,50 |
| Score System | 2 | 3 |
|  |  |  |
|  |  |  |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| Digital Arts | Estimated time: | Time Worked |
| Character | 5 | 7 |
| Rigging | 3 | 7 |
| Animations | 2 | 2 |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| Unity | Estimated time: | Time Worked |
| Scene | 1 | 2 |
| UI’s (with script) | 2 | 3 |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |